**Sprint 0 Document**

**Project goal:** Making a “How do you feel” application

**Secondary goals:** Developing our skills in applications

# Team

Raul Santana Trejo - Team Lead

Sjoerd Veltman - Product Owner

Serferaaz Sheikh Alibaks - Developer

Jozua Breemes - Developer

Mehran Shahbackhsh – Developer

Mark Bijl - Developer

# Scope

**Features:**

Online environment where question will be asked to see how you are doing.

What we can do (for you)

If you want to talk.

If they didn’t fill the questions between a certain time, there will be another pop up that they didn’t fill it in.

Certain accounts have other rights, like the teachers and the students.

The teachers will see whoever filled the application in and the students will be questioned.

Browser version. ( If we have time we will make it in an Android version)

Login page with the name, email.

**Will do (these will definitely be in the final product)**

Online environment where question will be asked to see how you are doing.

What we can do (for you)

If you want to talk.

runs on most browsers.

Will get notified by email

Intern software development training

Teacher can test it with their emails

**Wont do (these are officially out of scope for the project)**

An advanced styled page for the information, a bit more plain to see how and what.

Not uploading pictures of the students

**Might do (these we will add if we have time, they are prioritised)**

Plan a meeting.

Add an option why it isn’t going well ( a bit more indept)

# Milestones

The first week we want to point out of who will be doing the front- or back-end. Also we want to deepen ourselves into the languages we will use for this project. We want to have a design of how it will look. Also we will work on the application front- end.

Next we want to review it and focus/work on the front and back- end. We want to see what our problems are and what our solutions can be. We need to combine the front- end with the back-end.

After that we need to test the results and implement other things if we have another time.

# Communication

Our team has 2 meetings per sprint (planning and review)

Sjoerd joins: review (1hr), standup 15 mins), team lead update 10 mins)

We will talk on discord.